|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Milestone # | 2 | Planned Date | 07 February | Actual Date | 23 January |
| Milestone  Description | Set up Development Tools and Folders | | | | |
| Artifact description | Set up the IDE environment.  Set up folders to contain all website information.  A screenshot of a computer  Description automatically generatedA screenshot of a computer  Description automatically generatedA screenshot of a computer  Description automatically generatedA screenshot of a computer  Description automatically generated | | | | |
|  |  | | | | |
| Project Plan Implications | The milestone was finished slightly early which gave me a head start to work on Milestone 3 – setting up the Skeleton Framework | | | | |